## Slide 1: Biweekly forum meeting
1 Sept 2016

## Slide 2: Agenda
Sept 29 OpenC2 Face-to-Face Topics
General Status
  Documentation
  Data Models
  Prototypes
Way Forward

## Slide 3: 29 September Face to Face Agenda Topics (proposed)
Kickoff (Ziring, 30 minutes)
Prototype implementations
  OpenC2 Proxy; Deny at Perimeter (TBA, 15 min)
  OpenC2 Proxy; Mitigate at SDN subnet (Brule 15 min)
  Cisco Threat INTEL API (Verma, 15 min)
  NSA I421 Implementation (TBA, 15 min)
  Open Discussion (45 min)
Implementation Considerations Task (TBA, 30 min)
Distributed Policy Convergence to OpenC2 Use Cases (Voit, 45 min)
IA Overlay (Sosine, 30 minutes)
Data Modeling (Kemp, 30 minutes)
OpenC2; Implementing Structured COA for STIX 2.0 (Verma, 30 minutes)
Path to Standardization (TBA, 45 minutes)
Way Forward for OpenC2 (Brule, 30 min)
What is the next REALLY hard problem? (Discussion, 60 minutes)

## Slide 4: Data Modeling/ STIX
STIX COA WG
  OpenC2 to be included in STIX 2.1Jan 2017
Data Modeling
  Cybox3.0 Data Model for OpenC2
  JSON Schema in process (pending)
  ASN.1 Model in process (circa Feb. 2017)
  YANG Model

## Slide 5: Documentation in Process
OpenC2 Language Description Document Ver. 1.0
  Currently posted on Public Facing Website
  Solicit comments from nonmembers?
  Comment Resolution circa January 2017?
IA Considerations Document Ver. 1.0
  Currently posted on Public Facing Website
  Comments/ resolution from nonmembers?
JSON Schema
  Currently posted on private GitHub Repository

## Slide 6: Status
  Documentation (walk through of GitHub)
  Data Modeling
  Prototype

## Slide 7: Prototype Implementations
  Current/ Pending Efforts
    Perimeter Firewall (Joint NSA, Phantom Cyber & Cisco)
    Intra-domain Deny, Mitigate
    SDN Controller (Joint NSA, SPAWAR & University of Maryland)
    Subnet Deny, Mitigate
  Cisco Threat Intelligence API
    ~ Six months
  Vendor Implementation in End Device
    TBA at the OpenC2 Face to Face
  NSA I42
    Summary of Findings pending
  IACD & JHU/APL
    Unknown Status
Next Steps
  Incorporate Findings Into the Documentation
  Transition to Reference Implementations
Update Documents (based on findings) & Engage NIST CCoE

## Slide 8: OpenC2 Face to Face Demo
Mitigation Manager (SDN Controller)
OpenC2 [JSON] (deny)
OpenFlow
Consumer
Orchestrator 2
Generator
Consumer
Consumer
Generator
Phase 1:
Phase 2:
OpenC2 [JSON] (mitigate)
Palo Alto
OpenC2 Proxy
Consumer
A
Demonstration:
Show a video
Send an OpenC2 Deny from Orchestrator 1 Generator to OpenC2 proxy
OpenC2 proxy consumer Deny and sends Palo Alto command
  the video stops coming in to Video Destination 1 (inside the firewall)
  the video continues on Video Destination 2 (outside the firewall)
Send an OpenC2 allow from Orchestrator 1 Generator
Option: duration modifier for the Deny
Video Destination 1
Block
Video Destination 2
Video Source
OpenC2 [JSON] (deny)

## Slide 9: Way Forward (6 month plan)
  Reference Implementations
  Define External Dependencies
  Message Fabric
  Engage Standards Bodies

## Slide 10: The Next Really Hard Problems?
Engage OASIS?
  Leverage Pre-existing Relationship with STIX
  Determine What OASIS will require
Actuator Data Model
Actuator Profiles?
  SDN Profile in Draft
  Other Vendors?
Message Fabric?
  Sub-WG for HTTPS?
  Sub-WG for IPSEC?
  Defer to JHU/APL?
Binary Encoding?
Implementation Considerations Document?
  Sequence Numbering, Acknowledgement, others?
Alert/ Response Actions

## Slide 11: Questions? Comments? Complaints?